Test Summary Report

1. Project Information :-

| Field | Details |
| --- | --- |
| Project Name | OrangeHRM HRMS Web Application |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Document Name | Test Summary Report |
| Prepared By | Hemant Wagh |
| Designation | QA Engineer (Fresher) |
| Date of Preparation | 21/04/2026 |
| Test Execution Period | April 2026 |
| Document Version | 1.0 |

#### 2. Scope of Testing :-

Modules Tested:

- Login Module — Authentication, session management, validation

- PIM Module — Add Employee, search, edit, delete, photo upload, field validation

- Leave Module — Leave List, filtering, Leave Entitlement, access control

Modules Not Tested:

- Recruitment Module

- Performance Module

- Time Module

- Payroll Module

- Mobile application

- Performance testing

- Security penetration testing

3. Test Environment :-

| Parameter | Details |
| --- | --- |
| Browser | Google Chrome (Latest Version) |
| Operating System | Windows 11 |
| Application Type | Web Application |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Test Credentials | Username: Admin / Password: admin123 |
| Testing Type | Manual Functional Testing |

4. Test Execution Summary :-

| Module | Total TCs | Executed | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- | --- |
| Login | 15 | 15 | 13 | 2 | 0 | 86.67% |
| PIM | 15 | 15 | 13 | 2 | 0 | 86.67% |
| Leave | 15 | 15 | 14 | 1 | 0 | 93.33% |
| Total | 45 | 45 | 40 | 5 | 0 | 88.89% |

5. Test Coverage Summary :-

| Module | Total Requirements | Requirements Covered | Coverage % |
| --- | --- | --- | --- |
| Login | 15 | 15 | 100% |
| PIM | 15 | 15 | 100% |
| Leave | 15 | 15 | 100% |
| Total | 45 | 45 | 100% |

#### 6. Defect Summary :-

| Bug ID | Module | Bug Title | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG001 | Login | Login successful with username in lowercase — case sensitivity not enforced | Major | Medium | Open |
| BUG002 | Login | Browser Back button after logout returns user to Dashboard without re-authentication | Major | High | Open |
| BUG003 | PIM | First Name field accepts numeric characters — no input validation enforced | Major | Medium | Open |
| BUG004 | PIM | First Name field accepts special characters — no input validation enforced | Major | Medium | Open |
| BUG005 | Leave | Leave Type dropdown does not display all configured leave types | Major | Medium | Open |

7. Defect Distribution :-

| Module | Total Bugs | Critical | Major | Minor | Trivial |
| --- | --- | --- | --- | --- | --- |
| Login | 2 | 0 | 2 | 0 | 0 |
| PIM | 2 | 0 | 2 | 0 | 0 |
| Leave | 1 | 0 | 1 | 0 | 0 |
| Total | 5 | 0 | 5 | 0 | 0 |

8. Defect Distribution by Priority :-

| Priority | Count | Bug IDs |
| --- | --- | --- |
| High | 1 | BUG002 |
| Medium | 4 | BUG001, BUG003, BUG004, BUG005 |
| Low | 0 | — |
| Total | 5 |  |

9. Module-wise Test Results :-

Login Module - The Login module was tested for 15 scenarios covering valid login, invalid login attempts, field validations, password masking, session management and page load verification. 13 test cases passed and 2 test cases failed.

Failed scenarios:-

- TC011 — System does not enforce case sensitivity for username. Lowercase "admin" logs in successfully instead of showing Invalid credentials error. Bug BUG001 raised.

- TC013 — After logout, pressing browser Back button navigates user back to Dashboard without re-authentication. Session is not fully invalidated. Bug BUG002 raised. This is a security concern.

PIM — Add Employee Module - The PIM module was tested for 15 scenarios covering Add Employee functionality, field validations, photo upload, employee search, edit and delete operations. 13 test cases passed and 2 test cases failed.

Failed scenarios:-

- TC028 — First Name field accepts numeric characters without any validation error. Employee "Test123 User" was saved successfully. Bug BUG003 raised.

- TC030 — First Name field accepts special characters without any validation error. Employee "@#$% User" was saved successfully. Bug BUG004 raised.

- Note: BUG003 and BUG004 have the same root cause — First Name field has no input validation. Developer should add regex validation allowing only alphabets, spaces and hyphens.

Leave Management Module - The Leave module was tested for 15 scenarios covering Leave List page, date range filtering, employee name filtering, Leave Type filtering, Leave Entitlement, Reset functionality, pagination, sorting and access control. 14 test cases passed and 1 test case failed.

Failed scenario:-

- TC037 — Leave Type dropdown in Add Leave Entitlement page did not display all configured leave types. Some leave types were missing from the dropdown list. Bug BUG005 raised.

10. Key Observations :-

- Overall test pass percentage is 88.89% across all 3 modules

- Test coverage achieved is 100% — all 45 requirements have been tested

- No Critical severity bugs were found — application core functionality is mostly stable

- All 5 bugs found are of Major severity — they affect functionality but do not crash the application

- BUG002 is the most important bug — it is a session management security vulnerability that must be fixed before any production release

- BUG003 and BUG004 share the same root cause — missing input validation on First Name field

- Leave module performed best with 93.33% pass rate while Login and PIM modules both achieved 86.67% pass rate

11. Risk Analysis :-

| Risk | Impact | Recommendation |
| --- | --- | --- |
| BUG002 — Session not invalidated after logout | High — Security vulnerability, unauthorized access to HR data possible | Fix before release — P1 |
| BUG001 — Case sensitivity not enforced | Medium — Security concern, username validation inconsistent | Fix in current release |
| BUG003 and BUG004 — No input validation on First Name | Medium — Data quality issue, invalid employee records can be created | Fix in current release |
| BUG005 — Leave Type dropdown incomplete | Medium — Functional gap, admin cannot assign all leave types | Fix in current release |

12. Recommendation :-

Based on the testing performed on OrangeHRM HRMS application covering Login, PIM and Leave modules the following recommendation is made:

The application is NOT recommended for production release in its current state.

Reasons:

- BUG002 is a session management security vulnerability — after logout, users can access protected pages using browser Back button. This must be fixed immediately before any release.

- BUG001 indicates username case sensitivity is not enforced — this is a security and data integrity concern.

- BUG003 and BUG004 indicate missing input validation on First Name field — invalid data can be saved into the system.

- BUG005 indicates Leave Type dropdown is incomplete — core Leave Entitlement functionality is affected.

Suggested action:-  Fix all High and Medium priority bugs, perform retesting on failed test cases, and execute a full regression cycle before production release.

#### 13. Sign Off :-

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Engineer | Hemant Wagh | Hemant Wagh | 21/04/2026 |
| QA Lead | — | — | — |
| Project Manager | — | — | — |